🏙️  Machi Koro

Full Product Realization Plan

Python MVP  →  Web  →  Mobile  →  Commercial Product

# 1. Product Vision

You already have a working Python MVP of Machi Koro (Harbor version). This plan takes that foundation and turns it into a complete, commercial, cross-platform product — built at a solo developer pace, with no fixed deadline, doing things right rather than fast.

## Target Feature Set

- 3 game versions: Basic, Harbour, Sharp — host chooses on table creation

- Multilingual support — player chooses their language in settings

- In-game move history log — scrollable per-game audit trail

- Out-of-game stats — who you played, scores, game versions

- AI opponent — solo play + optional tactics advisor mode

- Mobile apps — iOS and Android (built from the same codebase as web)

- Cosmetics shop — spend earned coins on avatars and backgrounds

- Monetization — freemium model with subscription and one-time purchases

# 2. Architecture Overview

The most important early decision is separating the game engine from everything else. Your Python MVP likely has rules mixed with rendering. Before building any new features, extract the game logic into a clean, standalone module that the rest of the system talks to through a defined interface.

## 2.1  The Game Engine (Core Logic Layer)

The game engine is a headless Python module — no UI, no network, no database. It takes a game state and an action, validates the action, resolves all card effects, and returns the new game state plus a list of events that describe what happened.

Engine Interface

- Input: GameState + PlayerAction (roll, buy card, pass, etc.)

- Output: new GameState + list of GameEvents

- GameEvents describe everything that happened: dice rolled, coins taken, card activated, landmark built, winner declared

- The engine is stateless — it never stores anything itself; the caller (backend) owns the state

Turn State Machine — phases per turn

- ROLL_DICE — active player chooses 1 or 2 dice and rolls

- RESOLVE_CARDS — engine automatically resolves: Red → Blue/Green → Purple

- BUILD — active player buys 0 or 1 card or landmark

- CHECK_WIN — engine checks if active player has all landmarks

- END_TURN — advance to next player's ROLL_DICE

Game Version Configs

Each version (Basic, Harbour, Sharp) is a configuration object passed to the engine at game start. It defines which cards are in the deck, which landmarks are required for victory, and any version-specific rules. The engine code itself does not change between versions.

## 2.2  Backend (API + Game Server)

- Framework: FastAPI (Python) — consistent with your existing Python MVP

- REST API: auth, table management, user profiles, scores, shop

- WebSockets: real-time game state sync between players during a game

- The backend owns all game state — calls the engine module to process actions

- Database: PostgreSQL — users, tables, game state, scores, history, shop inventory

## 2.3  Frontend (Web + Mobile from one codebase)

React for the web version. For mobile (iOS + Android), React Native shares the majority of logic and component structure with the web version, reducing duplication significantly. This is more practical for a solo developer than Flutter, which requires learning Dart and a separate build toolchain.

| Layer | Technology | Reason |
| --- | --- | --- |
| Web Frontend | React + TypeScript | Component-based UI; excellent for game boards and card layouts |
| Mobile Frontend | React Native | Shares logic/components with web; one language (JS/TS) for both platforms |
| State Management | Zustand | Lightweight; works on both React and React Native |
| Backend | Python FastAPI | Consistent with your MVP; async-friendly for WebSockets |
| Game Engine | Pure Python module | Extracted from MVP; headless; fully testable |
| Database | PostgreSQL | Reliable; supports JSON columns for game state |
| Real-time Sync | WebSockets (FastAPI) | Needed for online multiplayer; replaces AJAX polling |
| Auth | FastAPI + JWT | Email/password + optional OAuth (Google, Apple) |
| File Storage | Cloudflare R2 / S3 | Avatar images, backgrounds, card art assets |
| Deployment | Railway or Render | Simple, affordable, supports FastAPI + PostgreSQL |
| Mobile Builds | Expo (React Native) | Simplifies iOS/Android builds without full Xcode/Android Studio setup |
| IAP | RevenueCat | Single SDK for App Store + Play Store purchases and subscriptions |
| Localization | i18next | Industry standard; works across React and React Native |

# 3. Development Phases

Each phase builds on the previous one. Phases are not time-boxed — move to the next phase when the current one is solid and tested, not on a calendar deadline.

## Phase 1 — Engine Extraction & Hardening

COMPLETE BEFORE WRITING ANY NEW UI OR BACKEND CODE

The goal of this phase is to end up with a clean, fully-tested Python game engine that correctly implements all three game versions. Everything built in later phases depends on this being correct.

1.1  Extract the Engine from your MVP

- Identify all game logic in your Python MVP (card resolution, turn flow, win detection)

- Move it into a standalone module: machi_koro_engine/

- Define clean interfaces: GameState dataclass, PlayerAction dataclass, GameEvent dataclass

- Engine function signature: process_action(state: GameState, action: PlayerAction) → (GameState, list[GameEvent])

1.2  Implement All Three Game Versions

- Basic version — base 15 card types, 4 landmarks

- Harbour version — adds 10 Harbor cards, 3 Harbor landmarks (City Hall pre-built), 5 players

- Sharp version — implement ruleset once you have confirmed card list

- Each version is a GameConfig object: card pool, landmark list, player count limits, special rules

1.3  Write Comprehensive Tests

- 100+ unit tests covering every card's activation logic

- Turn flow tests: correct phase transitions, correct card resolution order

- Edge cases: player with 0 coins, Business Center swap, Tuna Boat reroll, Tax Office rounding

- Version isolation: verify Basic config doesn't activate Harbour-only cards

- Win condition tests: all landmarks built triggers win immediately

## Phase 2 — Backend API & Database

CORE INFRASTRUCTURE — ALL FEATURES DEPEND ON THIS

2.1  Database Schema

- Users: id, email, password_hash, display_name, is_guest, language, avatar_id, coins_balance, created_at

- Tables: id, join_code, password_hash, creator_id, game_version, status, max_players, started_at, finished_at

- Table_Players: id, table_id, player_id, seat_number, is_ai, joined_at

- Game_State: id, table_id (UNIQUE), current_turn_seat, phase, dice_result, market_state JSON, updated_at

- Player_State: id, table_id, player_id, coins, establishments JSON, landmarks_built JSON, updated_at

- Game_History: id, table_id, round_number, events JSON array, saved_at — one row per round

- Scores: id, table_id, player_id, final_coins, landmarks_built, turns_taken, is_winner, recorded_at

- Shop_Items: id, item_type (avatar/background), name, price_coins, is_premium, asset_url

- User_Inventory: id, user_id, item_id, purchased_at

2.2  REST API Endpoints

- Auth: POST /register, POST /login, POST /guest-session, POST /logout

- Tables: POST /tables, GET /tables/{code}, POST /tables/{code}/join, POST /tables/{code}/start

- Game: GET /game/{table_id}/state, POST /game/{table_id}/action

- History: GET /game/{table_id}/history, GET /user/{id}/games

- Shop: GET /shop/items, POST /shop/purchase, GET /user/{id}/inventory

- Scores: GET /leaderboard, GET /user/{id}/scores

2.3  WebSocket Server

- WS endpoint: /ws/{table_id}?token={auth_token}

- On player action → process via engine → broadcast new GameState to all connected players

- Broadcast GameEvents list so each client can update the history log without re-fetching

- Handle disconnection gracefully: player can reconnect and receive current state

## Phase 3 — Web Frontend

SHIP A WORKING WEB GAME BEFORE TACKLING MOBILE

3.1  Core Game UI

- Game board: market display, player hand, coin counter, landmark track, dice area

- Dice roll animation — satisfying visual feedback

- Card activation highlights — show which cards triggered and what coins moved

- Turn indicator — clearly show whose turn it is

- Buy phase UI — show what player can afford; disable what they can't

3.2  Lobby & Table System

- Create table: choose game version (Basic / Harbour / Sharp), set max players, optional password

- Join table: enter code + optional password

- Waiting room: see who has joined, seat assignments, Start button for creator

- Guest play: join without account; display name required; scores not saved

3.3  In-Game History Log

- Scrollable panel accessible during the game

- Each entry is a localized string generated from a GameEvent

- Examples: 'Alex rolled 7 · Café activated · took 1 coin from Jordan'

- 'Sam built the Train Station · 22 coins spent'

- Color-coded by event type: coin gains green, coin losses red, builds amber, rolls white

3.4  Multilingual Support

- i18next integration — language selector in settings and on login/register screen

- Languages to launch with: English, Russian (given your location in Almaty)

- All UI strings, card names, event log strings stored in locale files

- Card effect descriptions localized — not just UI chrome

- Add Kazakh and other languages in later releases based on player demand

## Phase 4 — Out-of-Game Stats & History

TURNS THE GAME INTO A PLATFORM, NOT JUST A SESSION

4.1  Game History Storage

- After each round, save all GameEvents for that round to Game_History table

- On game end, mark the game as finished and save final Scores

- History rows are never deleted — they form a permanent audit trail per game

4.2  Stats Dashboard (registered users only)

- List of past games: date, game version, opponents, final score, win/loss

- Click any past game to see the round-by-round event log

- Personal stats: total games, win rate, favourite card, average coins at game end

- Head-to-head stats: your record against a specific opponent

## Phase 5 — AI Opponent

ENABLES SOLO PLAY AND A TACTICS TRAINING MODE

5.1  AI Player Implementation

- AI runs inside the backend — it is just another 'player' at the table with seat_number and player_state

- When it is the AI's turn, the backend calls the AI module instead of waiting for a WebSocket message

- AI decision pipeline: evaluate current state → score each available card → pick best action

5.2  AI Strategy Levels

- Easy — picks a random affordable card; rolls 1 die until Train Station built

- Medium — maximises expected income; prioritises card synergies (Ranch + Cheese Factory, etc.)

- Hard — looks 2 turns ahead; considers opponent card counts; targets Purple cards tactically

5.3  Tactics Advisor Mode

- Toggle on/off per game — does not affect AI difficulty

- After the active player rolls, advisor highlights the recommended card to buy

- Tooltip explains the reasoning: 'Flower Garden activates on 4. You roll 4 most often. Expected value: +1.2 coins/round'

- Advisor uses the same Medium AI logic — consistent and explainable

## Phase 6 — Mobile Apps (iOS & Android)

REACT NATIVE — SHARED LOGIC WITH THE WEB VERSION

Because the frontend is already React, converting to React Native reuses all game logic, state management, API calls, and i18next localisation. What changes is the rendering layer — React Native components instead of HTML elements.

6.1  Setup

- Use Expo (managed workflow) — simplifies builds, handles native dependencies

- Shared code: game logic hooks, API client, state management, i18n strings

- Platform-specific: navigation (React Navigation), touch gestures, native animations

6.2  Mobile UX Adaptations

- Game board redesigned for portrait and landscape phone orientations

- Card market displayed as a horizontal scroll instead of a grid

- Tap to inspect a card (full description modal) before buying

- Push notifications: 'It's your turn!' when a player takes too long

- Haptic feedback on dice roll and coin gain

6.3  App Store Submission

- Apple App Store: requires Mac + Xcode for final build; Expo can handle most of this

- Google Play Store: simpler submission process; Android APK via Expo build

- Both stores require privacy policy, content rating, and screenshots

## Phase 7 — Shop & Cosmetics

EARNS ENGAGEMENT AND DRIVES MONETIZATION

7.1  Earned Currency (Koro Coins)

- Win a game: +15 Koro Coins

- Complete a game (any result): +5 Koro Coins

- Daily login bonus: +3 Koro Coins

- First game of the day: +5 Koro Coins

- Koro Coins are separate from in-game coins — they never interact

7.2  Shop Items

- Avatar skins — profile picture shown at your seat during games (20–60 Koro Coins each)

- Table backgrounds — the felt/surface the cards sit on (30–80 Koro Coins each)

- Card back designs — custom back art for your hand cards (50–100 Koro Coins each)

- Premium items — exclusive designs only available via subscription or IAP

7.3  Shop Architecture

- Shop_Items table: item_type, name, price_coins, is_premium, is_iap, asset_url

- User_Inventory table: tracks what each user owns

- On game load, fetch active player's inventory → apply their cosmetics to their seat

- Other players see your avatar and card back; background is host's choice

## Phase 8 — Monetization

FREEMIUM MODEL — CORE GAME ALWAYS FREE

8.1  Free Tier

- Basic game version: fully free, unlimited games, online multiplayer

- Guest play: always free, no account required

- Earn Koro Coins through play; access to basic cosmetics

- Non-intrusive ad shown at game end (web only — no ads on mobile free tier due to App Store guidelines)

8.2  Harbour Pass — Subscription ($3.99 / month or $29.99 / year)

- Removes all ads across web and mobile

- Unlocks Harbour and Sharp game versions permanently while subscribed

- +50 Koro Coins per month bonus

- Access to all Premium cosmetic items in the shop

- Priority matchmaking (if public matchmaking is added later)

8.3  One-Time Purchases

- Unlock Harbour version forever: $4.99

- Unlock Sharp version forever: $4.99

- Koro Coin bundles: 200 coins $1.99 / 600 coins $4.99 / 1500 coins $9.99

- Premium cosmetic packs: $2.99–$5.99 each

8.4  RevenueCat Integration

- Single SDK handles both Apple App Store and Google Play Store purchases

- Subscription status synced to your backend via RevenueCat webhooks

- Backend stores subscription status on the User record — checked on every API call

- Web payments via Stripe (separate from mobile IAP)

# 4. Recommended Tools

| Category | Tool | What it does for this project |
| --- | --- | --- |
| Game Engine | Pure Python module | Your extracted, headless game logic — testable, versionable |
| Backend Framework | FastAPI (Python) | REST API + WebSocket server; async; auto-generates API docs |
| Database | PostgreSQL | Primary data store for users, games, history, shop |
| ORM | SQLAlchemy + Alembic | Python ORM + database migrations as code |
| Web Frontend | React + TypeScript | Component-based; large ecosystem; excellent tooling |
| Mobile Frontend | React Native + Expo | Shared codebase with web; simple build pipeline for iOS/Android |
| State Management | Zustand | Lightweight; works identically on React and React Native |
| Localisation | i18next + react-i18next | Industry standard; supports plurals, interpolation, namespaces |
| Real-time | WebSockets (FastAPI native) | Built into FastAPI; no extra service needed for MVP |
| Auth | python-jose + passlib | JWT tokens + bcrypt password hashing in FastAPI |
| File Storage | Cloudflare R2 | S3-compatible; generous free tier; great for game assets |
| In-App Purchases | RevenueCat | Handles App Store + Play Store IAP with a single SDK |
| Web Payments | Stripe | Subscriptions and one-time payments for web users |
| Testing | pytest | Unit and integration tests for the game engine and backend |
| Containerisation | Docker + Docker Compose | Run backend + database consistently across environments |
| CI/CD | GitHub Actions | Auto-run tests on every push; auto-deploy on merge to main |
| Deployment | Railway or Render | Simple PaaS; supports FastAPI + PostgreSQL; affordable solo plan |
| Monitoring | Sentry | Error tracking for both backend and frontend; free tier sufficient |
| Design Assets | Figma | UI design and prototyping; free tier is enough for a solo project |
| AI Art (temp) | Midjourney / DALL-E | Placeholder card art and avatar skins; replace with commissioned art later |

# 5. Milestone Summary

| Phase | What you ship | Key outcome |
| --- | --- | --- |
| 1 — Engine | Extracted, tested Python game engine (all 3 versions) | Correct rules — foundation for everything |
| 2 — Backend | FastAPI server, PostgreSQL schema, REST + WebSocket API | Online play infrastructure working |
| 3 — Web Frontend | Playable web game with lobby, history log, multilingual | First real players can use the product |
| 4 — Stats | Out-of-game stats dashboard, full game history | Platform feel — reason to come back |
| 5 — AI | AI opponent + tactics advisor mode | Solo play unlocked; onboarding improved |
| 6 — Mobile | iOS + Android apps via React Native / Expo | Massively larger potential audience |
| 7 — Shop | Koro Coins, cosmetics shop, avatars, backgrounds | Engagement loop + monetization hook |
| 8 — Monetize | Subscription, one-time IAP, RevenueCat, Stripe | Revenue stream active |

# 6. Critical Advice for a Solo Developer

Do Phase 1 before anything else

It is tempting to jump straight to building new UI. Resist it. A solid, well-tested engine means every phase after it is just connecting things correctly. A buggy engine means you are fixing card resolution logic in Phase 6 while trying to ship mobile builds.

Ship Phase 3 to real players as early as possible

Get actual humans playing the web version before you build mobile, the shop, or monetization. Real players will tell you things you never anticipated — a UI that makes sense to you will confuse someone else. Fix those issues cheaply on web before multiplying them across platforms.

Mobile is Phase 6, not Phase 1

Mobile adds significant complexity: App Store review cycles, native build tooling, device testing, push notifications, and IAP. A solo developer who tries to ship web and mobile simultaneously usually ships neither on time. Web first — mobile when the game is proven.

Monetize after you have players

The monetization plan only works if people enjoy the game enough to spend money on it. Build the free experience first. Once you have regular players, adding a subscription gives them something to buy into. Launching with a paywall before anyone has played is a common mistake.

Your Python MVP is a starting point, not a constraint

Use the MVP to validate the game engine logic. Don't be precious about the code — it was generated to prove the concept. Extract what's correct (the rules), identify what's wrong (from your playtesting), and build the production engine from there.

Localization from the start

It is much cheaper to wire up i18next at the beginning of Phase 3 than to retrofit it across 200 components later. Even if you only ship English and Russian at launch, having the infrastructure in place means adding Kazakh or any other language later is just a translation file — not a code change.